Project: Campus Activity Manager (MAUI)

Project Overview

Students will develop a mobile application to manage campus activities, allowing users to:

- View upcoming activities

- Register for events

- Track personal participation

- View event details

The focus is on:

- XAML UI design

- MVVM architecture

- Data binding

- CollectionView

- Commands

- Reusable components

No database or API is required; use local mock data (JSON or in-memory).

Team Organization (9 Teams)

Each team builds one feature module.

Team	           Module                                          	Leader

Team 1	Login / Profile UI			Koffeeine

Team 2	Event List Screen			Shanea2003

Team 3	Event Detail Screen			CuongKenn

Team 4	Event Registration UI		haluu07

Team 5	My Registered Events		Huyntrangxinh

Team 6	Event Categories			quanghai2k4

Team 7	Search & Filter UI			KienRuby

Team 8	Dashboard (statistics cards)		DanielDuongQuoc

Team 9	Settings & Preferences

MAUI Project – Issue Structure

Issue #1 — Login / Profile Module (Team 1)

Sub-issues

Create User model

Design Login UI (XAML layout)

Implement LoginViewModel with bindings

Create Profile screen UI

Bind user data to Profile page

Add validation for login fields

Issue #2 — Event List Screen (Team 2)

Sub-issues

Create Event data model

Implement mock event data service

Design Event List UI with CollectionView

Bind ObservableCollection<Event> to UI

Add event card component (reusable XAML)

Implement item selection command

Issue #3 — Event Detail Screen (Team 3)

Sub-issues

Design Event Detail UI layout

Bind event properties to detail page

Implement EventDetailViewModel

Add Register button with command binding

Display event image and description

Add event status indicator

Issue #4 — Event Registration Module (Team 4)

Sub-issues

Create registration model

Implement registration ViewModel

Design registration confirmation UI

Bind registration status to UI

Implement command for register/unregister

Update event registration state

Issue #5 — My Registered Events (Team 5)

Sub-issues

Create registered events data collection

Design My Events screen

Bind registered events list to CollectionView

Add event status indicator (converter)

Implement remove/unregister command

Show empty-state UI

Issue #6 — Event Categories (Team 6)

Sub-issues

Create Category model

Implement category data source

Design category filter UI

Bind category selection to ViewModel

Implement filtering logic

Display filtered events

Issue #7 — Search & Filter UI (Team 7)

Sub-issues

Add SearchBar UI component

Bind search text using TwoWay binding

Implement search logic in ViewModel

Add filter chips or dropdown

Combine search + category filtering

Update event list dynamically

Issue #8 — Dashboard Screen (Team 8)

Sub-issues

Design dashboard layout (cards UI)

Create statistics ViewModel

Bind event statistics to cards

Show upcoming events preview list

Add progress indicators (events joined)

Create reusable dashboard card component

Issue #9 — Settings & Preferences (Team 9)

Sub-issues

Design Settings UI layout

Create SettingsViewModel

Implement theme toggle (Switch binding)

Implement notification preference toggle

Bind settings data to UI

Persist settings locally (optional)